Friends of Hillside Gardens

MEETING

16th Sept 19

Present

Tom Stanbury - Chair

Nigel Duckers – Minutes Secretary

Rosena Skeete

Tony Emerson

Martin Goffe

Dino Skeete

Gerry McAteer

Stuart Handy

Ruth Davies – Lambeth Parks Officer

Camilla Ray

Martin Wright

Beth Whiley

June Hyde

Cllr Liz Atkins

Ben Hyde

Rob Kelly – Project Officer

Hannah Cherry – Studio Cherry

Sarah Tang

Amy Roe

Warren Williams

Marie O’Connor

Apologies

Andreas Kappes

Cllr Iain Simpson

Cllr Rezina Chowdury

| 1 | Minutes The Minutes of the previous meeting were not presented by the Chair. |
| --- | --- |
| 2 | Stage 2 Masterplan Tom opened the meeting and welcomed Rob Kelly project manager who then presented the attached Stage 2 Masterplan: Proposals and Costs outlining proposed improvements to the park. In discussion the following issues were raised: - Rob said that the tennis court costs were based on an asphalt surface - On floodlights: he suggested that the infrastructure should be put in place but floodlights themselves depended on other funding eg LTA. - Tony Emerson felt the cost of the circular path was too much. - Nigel Duckers asked what the difference in cost was between moving the courts around and not doing so. Rob did not know. Tom suggested that the savings would be ‘not a lot’ given the fact that we would resurface in both scenarios. - Martin Goffe suggested that not having the circular walk might be best for ballgames etc. - There was a discussion on the location of the 16+ provision and football. Rosena Skeet felt that from a H&S point of view leaving the MUGA where it is would make it more visible. Ruth Davies suggested that the moving around of surfaces would need planning. - Zoe and Hannah felt that the shrub planting figure of £40k was excessive. - Martin Wright suggested sponsoring a tree. - Nigel asked Rob to clarify how much of the Section 106 money could be spent on sport surfaces. Rob said this figure was £66k although this was called into question. Nigel also said that until we knew if money for the surfaces could also come via LC Sport we couldn’t make much progress with the Masterplan. If sport is our priority and the costs of the resurfacing is £264k that leaves a much smaller pot for everything else. - Tom agreed that we have a shopping list beyond our budget and that ‘we want more money’. |
| 3 | Studio Cherry Presentation: Communiy Hub Hannah Cherry and Warren Williams presented ideas for a new multipurpose community building in the park as per the attached presentation; one on an upper site near the entrance, the other on a lower site near the playground. In dissussion the following issues were raised: - Gerry McAteer mentioned a use of community payback in the park - Rosena mentioned sources of funding and that she had approached Veolia in this regard. Ruth Davies agreed this was a possible source of funding but pointed out that applications needed plannind and detailed costs in place. - Questions were asked in regard to the pros and cons of both sites. |
| 4 | Other Business - Martin Goffe reported that some allotment members had dropped out and places were likely to be available. - Sarah Tang was thanked for providing the projector and screen. - Gerry gave a brief update on progress at PRNG. - Tony thanked Tom for his football coaching and made a renewed appeal for others to get involved, particularly a parent of a child in a local primary school. |
| 5 | DONM AGM 25th November |